PROJECT NAME: REPLATE

GROUP NUMBER and MEMBERS: GROUP 7: Aylin DÖNMEZ, Beyza Makbule

YILDIRIM, Eren PAMUK, Hayrünisa TOPRAK, Hüseyin Alp ERCANDANOĞLU,

Hüseyin ESEN, Ramazan YILDIRIM

Questions to identify measurements:

1- How effectively is the platform engaging users and reducing overall food waste? 2- How fast and reliable is the food reservation and handover workflow for citizens? 3- How stable and responsive is the system under concurrent operations and external API integrations? 4- How efficient is the team's agile development process and what is the resulting code quality?

Identified measurements:

1. Measurement: Rescue Volume - Definition: This measurement tracks the total amount of food (in portions or kg) saved from wasting to evaluate system efficiency. - Method: The database will aggregate the quantities of all successfully completed food reservations on a daily, weekly, and monthly basis. 2. Measurement: Restaurant Activity Rate - Definition: This metric assesses user engagement by tracking the percentage of registered restaurants that regularly post food listings. - Method: The system will divide the number of restaurants that created at least one listing in a week by the total number of registered restaurants. 3. Measurement: Food Access Cycle Time - Definition: This measurement monitors the average time elapsed between a citizen making a reservation and successfully collecting the food. - Method: The backend will calculate the time difference between the "reservation confirmed" timestamp and the "QR code verified" timestamp for each order. 4. Measurement: QR Code Verification Success Rate - Definition: This measurement evaluates the reliability of the QR code scanning feature during the food handover process. - Method: The system will automatically calculate the ratio of successful, verified scans to the total number of scan attempts in the database. 5. Measurement: Concurrent Reservation Conflict Rate - Definition: This measurement monitors the frequency of database errors occurring when multiple users attempt to reserve the same food listing simultaneously. - Method: The backend server logs will be analyzed weekly to count the number of failed transactions caused by concurrent booking attempts. 6. Measurement: API Response Latency - Definition: This metric measures the average response time of the Google Maps API to ensure external integration does not degrade system performance. - Method: Application performance monitoring (APM) tools will automatically log and average the millisecond delay for every external map API request. 7. Measurement: Sprint Velocity Achievement - Definition: This metric measures the team's process efficiency by comparing the planned Story Points against the actually completed Story Points per Sprint. - Method: The team will divide the completed Story Points by the initially committed Story Points at the end of each Sprint review. 8. Measurement: Defect Density - Definition: This measurement tracks the critical bug density encountered during the development process to evaluate software quality. - Method: The team will divide the total number of bugs logged in the issue tracker by the total lines of code at the end of each Sprint.

Measurement storage and collection:

1. Measurement: Rescue Volume - What: The total quantity of food (portions or kg) successfully rescued. - When: Continuously updated in real-time, aggregated daily and weekly. - Format: Integer or decimal data. - How: Captured automatically by the Spring Boot backend whenever a food handover is successfully completed, and stored in the PostgreSQL database. 2. Measurement: Restaurant Activity Rate - What: The percentage of registered restaurants that are actively creating listings. - When: Calculated at the end of each week. - Format: Percentage. - How: A scheduled backend task runs weekly to compare the number of restaurants with new listings against the total number of registered restaurants, saving the result in the database. 3. Measurement: Food Access Cycle Time - What: The time elapsed between a citizen confirming a reservation and successfully verifying the QR code for pickup. - When: Calculated per transaction upon successful pickup. - Format: Time duration (Minutes/Hours). - How: The system calculates the difference between the "reservation timestamp" and the "QR verification timestamp" for each specific order ID, logging it in the database. 4. Measurement: QR Code Verification Success Rate - What: The ratio of successful QR scans to total scan attempts. - When: Logged continuously during runtime. - Format: Percentage. - How: The system database automatically logs every scan attempt (success or failure) and calculates the overall success ratio. 5. Measurement: Concurrent Reservation Conflict Rate - What: The number of transaction failures caused by users trying to book the same food simultaneously. - When: Continuously monitored and reviewed at the end of each week. - Format: Integer count logs. - How: The backend server logs concurrent request failures and database rollbacks whenever an overbooking attempt occurs, which are then analyzed weekly. 6. Measurement: API Response Latency - What: The average response time of the Google Maps API integrations. - When: Continuously logged during application usage. - Format: Milliseconds (ms). - How: Application Performance Monitoring (APM) tools automatically log the duration of every external API request into server log files. 7. Measurement: Sprint Velocity Achievement - What: The ratio of completed Story Points to the initially planned Story Points. - When: At the end of every Sprint (during the Sprint Review). - Format: Percentage. - How: Recorded by the Scrum Master or development team in the Agile project management tool (e.g., Jira, Excel) to reflect completed tasks. 8. Measurement: Defect Density - What: The number of confirmed bugs per thousand lines of code (KLOC). - When: Evaluated at the end of every Sprint. - Format: Decimal or ratio data. - How: Reported and tracked using a bug tracking tool by the development team, then calculated by dividing the total bug count by the current KLOC.

| Measurement Type | Description | Example Measurements |
| --- | --- | --- |
| Rescue Volume | Tracks the total amount of food successfully saved from waste to evaluate the overall environmental and social impact of the system. | 450 kg / 1,200 portions |
| Restaurant Activity Rate | Measures the engagement level by calculating the ratio of registered restaurants that actively post listings compared to the total number of registered businesses. | 65% active |
| Food Access Cycle Time | Monitors the average duration between a citizen's initial reservation and the final successful collection of the food item. | 42 minutes |
| QR Code Verification Success Rate | Calculates the percentage of successfully verified QR scans against the total scan attempts to evaluate the reliability of the food handover process. | 94.5% success rate |
| Concurrent Reservation Conflict Rate | Monitors the frequency of database transaction failures or rollbacks that occur when multiple users attempt to book the exact same food listing simultaneously. | 12 conflicts / 1,000 reservations (1.2%) |
| API Response Latency | Measures the average delay in milliseconds for Google Maps API requests to ensure external service dependencies do not degrade overall system performance. | 245 ms average latency |
| Sprint Velocity Achievement | Measures the team's process efficiency by comparing the total number of Story Points actually completed against the Story Points initially planned for the Sprint. | 85% (34/40 Story Points) |
| Defect Density | Tracks the critical bug density encountered during the development process to evaluate software quality and overall system stability. | 3.2 bugs / KLOC |